mmrunners.org

Google Apps Script → Azure Migration

Step-by-step guide: membership/, nyrr/ → Next.js + Azure Functions + MySQL

March 2026

# 1.  Architecture Decision: Azure vs. Supabase/Vercel

The ChatGPT tutorial recommends Next.js + Supabase + Vercel. That is a strong modern stack, but it creates a third platform (Vercel) and a fourth (Supabase) alongside Azure and Google. Since MMR already has $2,000 annual Azure credit, the recommended path is Azure-native, which uses money you already have allocated.

| Capability | ChatGPT (Supabase+Vercel) | Our Recommendation (Azure) | Decision |
| --- | --- | --- | --- |
| Frontend hosting | Vercel (free) | Azure Static Web Apps (free) | ✓ Azure — uses your credit |
| Database | Supabase Postgres (free 500MB) | Azure MySQL Flexible Server (~$15/mo) | ✓ Azure — already budgeted |
| Auth | Supabase Auth (free) | Azure AD B2C (free up to 50K MAU) | ✓ Azure — enterprise-grade, free |
| Backend / API | Next.js Server Actions on Vercel | Next.js API Routes on Azure Static Web Apps | ✓ Identical code |
| Scheduled jobs (NYRR pipeline) | Not addressed | Azure Functions Timer Trigger (replaces GAS triggers) | ✓ Azure — direct GAS equivalent |
| Payments | Stripe (same) | Stripe (same) | ✓ Identical |
| Email | Not specified | Azure Communication Services (~$1/mo) | ✓ Azure |
| File storage (payment proofs) | Not specified | Azure Blob Storage (~$1/mo) | ✓ Azure |
| Platform cost | Vercel free + Supabase free tier | ~$17/month (within $2,000 credit) | ✓ Azure — zero out-of-pocket |
| Code migration effort | High — rewrite everything from scratch | Medium — reuse all TypeScript logic, swap GAS APIs only | ✓ Azure — faster |

✅ Decision: Migrate the existing membership/ and nyrr/ TypeScript codebases to Azure. Reuse all business logic. Only replace the Google Apps Script runtime APIs (SpreadsheetApp, UrlFetchApp, MailApp) with Azure equivalents. Estimated migration time: 2–3 weeks for a developer.

# 2.  Google Apps Script → Azure API Replacement Map

Every GAS-specific call in your codebase has a direct Azure equivalent. This is the complete substitution table. After applying these replacements, the business logic in members.ts, dues.ts, auth.ts, family.ts, etc. works unchanged.

| GAS API (current code) | Azure Replacement | Package / Service | Notes |
| --- | --- | --- | --- |
| SpreadsheetApp.openById(id) | MySQL connection pool | mysql2/promise | One connection per module, shared |
| sheet.getDataRange().getValues() | SELECT * FROM members | mysql2 | Returns array of row objects |
| sheet.appendRow(row) | INSERT INTO members (...) VALUES (?) | mysql2 | Use prepared statements |
| sheet.getRange(r,c).setValue(v) | UPDATE members SET col=? WHERE id=? | mysql2 | Targeted column update |
| UrlFetchApp.fetch(url, opts) | fetch(url, opts) | Node.js built-in (18+) | Near 1:1 replacement |
| MailApp.sendEmail({to, subject, body}) | EmailClient.send() | @azure/communication-email | Same fields, different SDK |
| Session.getActiveUser().getEmail() | JWT payload from Azure AD B2C | jose` or Azure SD | Decode Bearer token |
| Utilities.sleep(ms) | await sleep(ms) | Inline helper function | 1:1 with async/await |
| Logger.log(msg)` / `console.log() | appInsightsClient.trackTrace() | applicationinsights | Or just console.log in Functions |
| ScriptApp.newTrigger('fn').timeBased() | Azure Functions Timer Trigger | Azure Functions | cron expression in function.json |
| DriveApp.getFileById(id).getBlob() | Azure Blob Storage download | @azure/storage-blob | Store file IDs as blob URLs |
| google.script.run.serverFunction() | fetch('/api/endpoint', {method:'POST'}) | Next.js API Route | Replace all GAS client calls |
| HtmlService.createTemplateFromFile() | Next.js page component (.tsx) | Next.js App Router | Each page_*.html becomes a page |
| ScriptApp.getService().getUrl() | process.env.NEXT_PUBLIC_APP_URL | Environment variable | Set in Azure portal |

# 3.  New Project Structure

The new project consolidates membership/ and nyrr/ into one Next.js monorepo deployed on Azure Static Web Apps. The frontend pages (page_*.html) become Next.js App Router pages. The GAS server functions become Next.js API Route Handlers. The NYRR pipeline becomes Azure Functions.

Project file structure

mmr-webapp/

├── app/ # Next.js App Router

│ ├── (public)/

│ │ ├── page.tsx # Home page

│ │ ├── join/page.tsx # New member registration (was page_newmember.html)

│ │ └── lookup/page.tsx # Member ID lookup (read-only)

│ ├── (auth)/

│ │ └── login/page.tsx # Login (was page_login.html)

│ ├── (member)/ # All routes gated to active members

│ │ ├── layout.tsx # Auth guard: redirect to /login if not active

│ │ ├── dashboard/page.tsx # Member dashboard (was page_dashboard.html)

│ │ ├── profile/page.tsx # Profile edit (was page_profile.html)

│ │ ├── payment/page.tsx # Dues payment (was page_payment.html)

│ │ ├── payment-history/page.tsx

│ │ ├── family/page.tsx

│ │ └── nyrr/page.tsx # NYRR results + charts (NEW)

│ ├── (admin)/ # Admin routes (role-gated)

│ │ └── admin/page.tsx # (was page_admin.html)

│ └── api/ # API Routes (replaces GAS server functions)

│ ├── auth/

│ │ ├── otp-request/route.ts # requestEmailOtp()

│ │ └── otp-verify/route.ts # verifyEmailOtp()

│ ├── members/

│ │ ├── route.ts # getOrCreateMemberProfile, createNewMember

│ │ ├── [id]/route.ts # updateMemberProfile

│ │ └── lookup/route.ts # lookupEmail (read-only, no DB writes)

│ ├── dues/

│ │ ├── submit/route.ts # submitDuesPayment()

│ │ └── approve/route.ts # approveDuesPayment()

│ ├── stripe/

│ │ ├── checkout/route.ts # Create Stripe Checkout session

│ │ └── webhook/route.ts # Handle payment.completed event

│ └── nyrr/

│ └── results/route.ts # Fetch NYRR results for member portal

├── lib/

│ ├── db/

│ │ ├── connection.ts # MySQL2 connection pool (replaces getSheet())

│ │ ├── members.ts # member CRUD (port from membership/dist/members.js)

│ │ ├── dues.ts # dues CRUD (port from membership/dist/dues.js)

│ │ ├── nyrr.ts # nyrr CRUD (port from nyrr/dist/sheets.js)

│ │ └── schema.sql # Full MySQL schema

│ ├── auth/

│ │ ├── otp.ts # OTP logic (port from membership/dist/auth.js)

│ │ └── session.ts # JWT session helpers

│ ├── email/

│ │ └── client.ts # Azure Communication Services (replaces MailApp)

│ └── nyrr/

│ ├── api.ts # NYRR API calls (port from nyrr/dist/nyrrApi.js)

│ └── pipeline.ts # Pipeline logic (port from nyrr/dist/pipeline.js)

├── functions/ # Azure Functions (replaces GAS time triggers)

│ ├── nyrr-weekly/index.ts # processAllPendingNyrrEvents() — weekly

│ ├── nyrr-daily/index.ts # refreshUpcomingNyrrEvents() + promoteCompletedEvents()

│ └── member-renewal/index.ts # Renewal reminder emails — runs daily

├── .env.local # Environment variables

├── next.config.ts

└── package.json

# 4.  MySQL Database Schema

This schema replaces all Google Sheets tabs. The column names mirror your existing MM_COL, WE_COL, PH_COL, and OTP_COL constants exactly, so the ported business logic needs minimal changes.

lib/db/schema.sql

-- ============================================================

-- schema.sql — Azure MySQL 8.0

-- Run once in Azure Database for MySQL via Azure portal Query editor

-- ============================================================

-- Members (replaces Membership-Master-Main sheet)

CREATE TABLE members (

member_id VARCHAR(20) PRIMARY KEY, -- e.g. MMR-2026-0042

status ENUM('active','inactive','pending_upgrade') NOT NULL DEFAULT 'inactive',

created_at DATETIME NOT NULL DEFAULT NOW(),

expiration_date DATE,

email VARCHAR(255) NOT NULL UNIQUE,

first_name VARCHAR(100) NOT NULL,

last_name VARCHAR(100),

type ENUM('Individual','Family') NOT NULL DEFAULT 'Individual',

family_id VARCHAR(20),

gender VARCHAR(10),

wechat_id VARCHAR(100),

district VARCHAR(100),

phone_number VARCHAR(30),

join_year YEAR,

last_login_date DATETIME,

last_updated DATETIME DEFAULT NOW() ON UPDATE NOW(),

profile_updated DATETIME,

nyrr_member_id VARCHAR(30), -- NEW: links to NYRR runner ID for pipeline

notes TEXT,

INDEX idx_email (email),

INDEX idx_family (family_id),

INDEX idx_status (status)

);

-- Member ID sequence (replaces generateMemberID logic)

CREATE TABLE member_id_sequence (

year YEAR NOT NULL,

seq INT NOT NULL DEFAULT 0,

PRIMARY KEY (year)

);

-- Stored procedure: atomic member ID generation (no concurrency conflicts)

DELIMITER //

CREATE PROCEDURE generate_member_id(OUT new_id VARCHAR(20))

BEGIN

DECLARE curr_year YEAR DEFAULT YEAR(NOW());

DECLARE next_seq INT;

INSERT INTO member_id_sequence (year, seq) VALUES (curr_year, 1)

ON DUPLICATE KEY UPDATE seq = seq + 1;

SELECT seq INTO next_seq FROM member_id_sequence WHERE year = curr_year;

SET new_id = CONCAT('MMR-', curr_year, '-', LPAD(next_seq, 4, '0'));

END //

DELIMITER ;

-- Families (replaces family logic in sheets)

CREATE TABLE families (

family_id VARCHAR(20) PRIMARY KEY,

primary_member_id VARCHAR(20) NOT NULL,

created_at DATETIME DEFAULT NOW(),

FOREIGN KEY (primary_member_id) REFERENCES members(member_id)

);

-- Payment events (replaces WebApp-Events sheet)

CREATE TABLE payment_events (

event_id VARCHAR(40) PRIMARY KEY, -- EV-{timestamp}-{rand}

event_type VARCHAR(50) NOT NULL, -- dues_payment, family_switch, etc.

created_at DATETIME DEFAULT NOW(),

expires_at DATETIME,

member_id VARCHAR(20),

email VARCHAR(255),

payment_intent VARCHAR(100), -- stripe payment intent ID

amount DECIMAL(8,2),

payment_method VARCHAR(30), -- stripe, zelle, venmo

payer_name VARCHAR(100),

memo_field VARCHAR(255),

last_4_digits VARCHAR(4),

family_member_emails TEXT,

status ENUM('Pending','Matched','Approved','Rejected','Expired') DEFAULT 'Pending',

matched_message_id VARCHAR(100),

admin_approver VARCHAR(255),

approval_date DATETIME,

screenshot_blob_url VARCHAR(500), -- Azure Blob Storage URL

ocr_text TEXT,

notes TEXT,

INDEX idx_member (member_id),

INDEX idx_status (status)

);

-- Payment history (replaces Payment-History sheet)

CREATE TABLE payment_history (

payment_id VARCHAR(40) PRIMARY KEY,

event_id VARCHAR(40),

member_id VARCHAR(20) NOT NULL,

payment_date DATE,

amount DECIMAL(8,2),

payment_method VARCHAR(30),

payer_name VARCHAR(100),

stripe_charge_id VARCHAR(100),

period_start DATE,

period_end DATE,

processed_by VARCHAR(255),

processed_date DATETIME,

source VARCHAR(50), -- stripe_webhook, manual, admin

notes TEXT,

INDEX idx_member (member_id)

);

-- OTP table (replaces OTP sheet)

CREATE TABLE otp_codes (

id INT AUTO_INCREMENT PRIMARY KEY,

email VARCHAR(255) NOT NULL,

otp_code VARCHAR(10) NOT NULL,

created_at DATETIME DEFAULT NOW(),

expires_at DATETIME NOT NULL,

used BOOLEAN DEFAULT FALSE,

ip_address VARCHAR(50),

INDEX idx_email (email),

INDEX idx_expires (expires_at)

);

-- Activity log (replaces WebApp-ActivityLog sheet)

CREATE TABLE activity_log (

id BIGINT AUTO_INCREMENT PRIMARY KEY,

created_at DATETIME DEFAULT NOW(),

session_id VARCHAR(50),

member_id VARCHAR(20),

email VARCHAR(255),

event_id VARCHAR(40),

action VARCHAR(100),

state TEXT,

error_code VARCHAR(50),

error_message TEXT,

INDEX idx_member (member_id),

INDEX idx_created (created_at)

);

-- NYRR events (replaces NYRR-Events sheet)

CREATE TABLE nyrr_events (

nyrr_event_id VARCHAR(50) PRIMARY KEY,

event_code VARCHAR(20) NOT NULL UNIQUE,

event_name VARCHAR(200),

event_url VARCHAR(500),

location VARCHAR(200),

distance VARCHAR(50),

event_date DATE,

event_year YEAR,

is_upcoming BOOLEAN DEFAULT FALSE,

processing_status ENUM('Pending','InProgress','Completed','Error') DEFAULT 'Pending',

processed_at DATETIME,

result_count INT DEFAULT 0,

notes TEXT,

INDEX idx_status (processing_status),

INDEX idx_year (event_year)

);

-- NYRR results (replaces NYRR-Results sheet)

CREATE TABLE nyrr_results (

result_id VARCHAR(50) PRIMARY KEY,

nyrr_event_id VARCHAR(50) NOT NULL,

event_name VARCHAR(200),

event_date DATE,

nyrr_runner_id VARCHAR(30),

runner_name VARCHAR(200),

age INT,

gender VARCHAR(5),

finish_time VARCHAR(20),

pace VARCHAR(20),

bib_number VARCHAR(20),

overall_place INT,

gender_place INT,

is_mmr_club BOOLEAN DEFAULT TRUE,

mmr_member_id VARCHAR(20), -- linked to members.member_id

is_registered_only BOOLEAN DEFAULT FALSE,

scan_timestamp DATETIME DEFAULT NOW(),

INDEX idx_event (nyrr_event_id),

INDEX idx_runner (nyrr_runner_id),

INDEX idx_member (mmr_member_id)

);

# 5.  Step-by-Step Code Migration

## Step 1 — Bootstrap the project

Terminal

# In your terminal (requires Node.js 18+, Azure CLI)

# 1a. Create the Next.js app

npx create-next-app@latest mmr-webapp --typescript --tailwind --eslint --app

cd mmr-webapp

# 1b. Install dependencies

npm install mysql2 @azure/communication-email @azure/storage-blob

npm install @azure/identity stripe jose

npm install --save-dev @azure/functions

# 1c. Initialize git and push to GitHub

git init && git add . && git commit -m "init: nextjs mmr-webapp"

# Create a GitHub repo named mmr-webapp, then:

git remote add origin https://github.com/mmrunners/mmr-webapp.git

git push -u origin main

# 1d. Copy existing source files to new project

cp -r /path/to/membership/frontend/i18n.js ./lib/i18n/i18n.js # Keep i18n module

mkdir -p lib/db lib/auth lib/email lib/nyrr functions

## Step 2 — Database connection layer (replaces SpreadsheetApp)

This file replaces every call to getSheet() in the original codebase. Import it wherever you see SpreadsheetApp.

lib/db/connection.ts

// lib/db/connection.ts

import mysql from 'mysql2/promise';

// Azure MySQL connection — credentials from environment variables

const pool = mysql.createPool({

host: process.env.MYSQL_HOST, // e.g. mmr-mysql.mysql.database.azure.com

user: process.env.MYSQL_USER, // e.g. mmradmin

password: process.env.MYSQL_PASSWORD,

database: process.env.MYSQL_DATABASE, // e.g. mmrdb

ssl: { rejectUnauthorized: true }, // Azure MySQL requires SSL

waitForConnections: true,

connectionLimit: 10,

});

export default pool;

// Helper: typed query

export async function query<T = any>(sql: string, params?: any[]): Promise<T[]> {

const [rows] = await pool.execute(sql, params);

return rows as T[];

}

// Helper: single row

export async function queryOne<T = any>(sql: string, params?: any[]): Promise<T ¦ null> {

const rows = await query<T>(sql, params);

return rows[0] ?? null;

}

## Step 3 — Port members.ts (the largest file)

Replace findMemberByEmail, updateMemberRow, generateMemberID. All business logic (createNewMember, updateMemberProfile, etc.) stays identical — only the sheet I/O calls are swapped.

lib/db/members.ts

// lib/db/members.ts

// BEFORE (GAS): const sheet = getSheet(SHEET_NAMES.MEMBERSHIP_MASTER);

// const data = sheet.getDataRange().getValues();

// const row = data.find(r => r[MM_COL.EMAIL] === email);

// AFTER (MySQL):

import pool, { query, queryOne } from './connection';

export interface Member {

memberId: string; status: string; email: string;

firstName: string; lastName: string; type: string;

familyId: string; expiration: string; wechatId: string;

district: string; phoneNumber: string; joinYear: string;

nyrrMemberId: string; // NEW field

}

// ── findMemberByEmail ─────────────────────────────────────────

// BEFORE: scan entire sheet, return row index + member object

// AFTER: single SQL SELECT

export async function findMemberByEmail(email: string): Promise<Member ¦ null> {

return queryOne<Member>(

'SELECT * FROM members WHERE email = ? LIMIT 1',

[email.toLowerCase().trim()]

);

}

// ── findMemberByID ────────────────────────────────────────────

export async function findMemberById(memberId: string): Promise<Member ¦ null> {

return queryOne<Member>('SELECT * FROM members WHERE member_id = ?', [memberId]);

}

// ── generateMemberID ─────────────────────────────────────────

// BEFORE: scan all rows, find max member ID, increment — RACE CONDITION RISK

// AFTER: atomic stored procedure — NO concurrent conflict

export async function generateMemberId(): Promise<string> {

const conn = await pool.getConnection();

try {

const [rows] = await conn.execute('CALL generate_member_id(@new_id)');

const [[{ '@new_id': newId }]] = await conn.execute('SELECT @new_id') as any;

return newId as string;

} finally {

conn.release();

}

}

// ── updateMemberRow ───────────────────────────────────────────

// BEFORE: sheet.getRange(rowIndex, col+1).setValue(value) — fragile

// AFTER: typed UPDATE with only changed fields

export async function updateMember(memberId: string, updates: Partial<Member>): Promise<void> {

const fields = Object.entries(updates)

.map(([k]) => `${toSnakeCase(k)} = ?`)

.join(', ');

const values = [...Object.values(updates), memberId];

await pool.execute(`UPDATE members SET ${fields}, last_updated = NOW() WHERE member_id = ?`, values);

}

// ── createNewMember ───────────────────────────────────────────

// Ported from membership/dist/members.js createNewMember()

// status is always 'inactive' at creation; set to 'active' ONLY by Stripe webhook

export async function createNewMember(payload: {

email: string; firstName: string; lastName?: string;

phoneNumber?: string; district?: string;

}): Promise<Member> {

const email = payload.email.trim().toLowerCase();

// Guard: no duplicate creation

const existing = await findMemberByEmail(email);

if (existing) return existing;

const memberId = await generateMemberId();

await pool.execute(

`INSERT INTO members

(member_id, status, email, first_name, last_name, type, phone_number, district, join_year)

VALUES (?, 'inactive', ?, ?, ?, 'Individual', ?, ?, YEAR(NOW()))`,

[memberId, email, payload.firstName.trim(),

(payload.lastName¦¦'').trim(), (payload.phoneNumber¦¦'').trim(),

(payload.district¦¦'').trim()]

);

return (await findMemberByEmail(email))!;

}

function toSnakeCase(s: string): string {

return s.replace(/([A-Z])/g, '_$1').toLowerCase();

}

## Step 4 — Port auth.ts (OTP, no GAS dependency)

The OTP logic is nearly identical. Only MailApp.sendEmail and the OTP sheet access change.

lib/auth/otp.ts

// lib/auth/otp.ts

import pool, { query, queryOne } from '../db/connection';

import { sendEmail } from '../email/client';

export async function requestEmailOtp(email: string): Promise<void> {

const existing = await queryOne(

'SELECT * FROM otp_codes WHERE email=? AND used=0 AND expires_at > NOW()',

[email]

);

if (existing) return; // Already has a valid code

const code = String(Math.floor(100000 + Math.random() * 900000));

await pool.execute(

'INSERT INTO otp_codes (email, otp_code, expires_at) VALUES (?, ?, DATE_ADD(NOW(), INTERVAL 24 HOUR))',

[email, code]

);

// BEFORE: MailApp.sendEmail({ to: email, subject: '...', body: '...' })

// AFTER: Azure Communication Services

await sendEmail(email, 'Your Misty Mountain Runners Login Code',

`Your login code is: ${code}\n\nThis code expires in 24 hours.`);

}

export async function verifyEmailOtp(email: string, code: string): Promise<boolean> {

const row = await queryOne(

'SELECT id FROM otp_codes WHERE email=? AND otp_code=? AND used=0 AND expires_at > NOW()',

[email, code.trim()]

);

if (!row) return false;

await pool.execute('UPDATE otp_codes SET used=1 WHERE id=?', [(row as any).id]);

return true;

}

## Step 5 — Email client (replaces MailApp)

lib/email/client.ts

// lib/email/client.ts

// BEFORE: MailApp.sendEmail({ to, subject, body })

// AFTER: Azure Communication Services Email

import { EmailClient } from '@azure/communication-email';

const client = new EmailClient(process.env.AZURE_COMMUNICATION_CONNECTION_STRING!);

const FROM = 'noreply@mmrunners.org'; // Configure in Azure Communication Services

export async function sendEmail(to: string, subject: string, body: string): Promise<void> {

await client.beginSend({

senderAddress: FROM,

content: { subject, plainText: body },

recipients: { to: [{ address: to }] },

});

}

## Step 6 — Port NYRR API (the easiest migration)

nyrrApi.js uses UrlFetchApp.fetch which is a 1:1 replacement with Node.js fetch. No logic changes needed at all — only the HTTP call wrapper changes.

lib/nyrr/api.ts

// lib/nyrr/api.ts

// BEFORE (GAS): UrlFetchApp.fetch(url, { method:'post', payload: JSON.stringify(body), ... })

// AFTER: Standard fetch() — identical logic

const NYRR_API_BASE = 'https://rmsprodapi.nyrr.org/api/v2';

// Helper replaces fetchJsonPost() from nyrr/dist/nyrrApi.js

async function nyrrPost<T>(endpoint: string, body: object): Promise<T> {

const res = await fetch(NYRR_API_BASE + endpoint, {

method: 'POST',

headers: { 'Content-Type': 'application/json', Accept: 'application/json' },

body: JSON.stringify(body),

});

if (!res.ok) throw new Error(`NYRR API error: HTTP ${res.status} for ${endpoint}`);

return res.json();

}

// Helper: replaces Utilities.sleep(ms)

const sleep = (ms: number) => new Promise(r => setTimeout(r, ms));

// All functions from nyrrApi.js port with minimal changes:

// - Replace fetchJsonPost() calls with nyrrPost()

// - Replace Utilities.sleep() with await sleep()

// Everything else (pagination, response parsing) is identical

export async function getEventFinishers(eventCode: string, searchString?: string) {

const PAGE_SIZE = 51;

const all: any[] = [];

let page = 1;

while (true) {

const raw: any = await nyrrPost('/runners/finishers-filter', {

eventCode, searchString: searchString ?? null, handicap: null,

sortColumn: 'overallTime', sortDescending: false,

pageIndex: page, pageSize: PAGE_SIZE,

});

all.push(...raw.items);

if (raw.items.length < PAGE_SIZE ¦¦ all.length >= raw.totalItems) break;

page++;

await sleep(1000); // replaces Utilities.sleep(getNyrrConfig().NYRRSleepMs)

}

return all;

}

export async function getTeamRunners(eventCode: string, teamCode: string) {

// Port getTeamRunners() from nyrrApi.js — same structure, sleep replaced

const raw: any = await nyrrPost('/teams/teamRunners', {

eventCode, teamCode, pageIndex: 1, pageSize: 200,

sortColumn: null, sortDescending: false,

});

return raw.items ?? [];

}

export async function getRunnerResults(nyrrMemberId: string) {

// Port getRunnerResults() from nyrrApi.js

const PAGE_SIZE = 51;

const all: any[] = [];

let page = 1;

while (true) {

const raw: any = await nyrrPost('/runners/races', {

runnerId: nyrrMemberId, searchString: null, year: null, distance: null,

teamCode: null, pageIndex: page, pageSize: PAGE_SIZE,

sortColumn: 'EventDate', sortDescending: true,

// all other null filters from original...

});

all.push(...raw.items);

if (raw.items.length < PAGE_SIZE ¦¦ all.length >= raw.totalItems) break;

page++;

await sleep(1000);

}

return all;

}

## Step 7 — Stripe webhook (replaces Zelle/Venmo manual approval)

This is the most important new piece. When Stripe fires checkout.session.completed, this webhook atomically activates the member, generates the member ID, and records the payment — replacing the manual admin approval flow entirely.

app/api/stripe/webhook/route.ts

// app/api/stripe/webhook/route.ts

import { NextRequest, NextResponse } from 'next/server';

import Stripe from 'stripe';

import pool from '@/lib/db/connection';

import { findMemberByEmail, createNewMember, generateMemberId } from '@/lib/db/members';

import { sendEmail } from '@/lib/email/client';

const stripe = new Stripe(process.env.STRIPE_SECRET_KEY!);

export async function POST(req: NextRequest) {

const body = await req.text();

const sig = req.headers.get('stripe-signature')!;

let event: Stripe.Event;

try {

event = stripe.webhooks.constructEvent(body, sig, process.env.STRIPE_WEBHOOK_SECRET!);

} catch {

return NextResponse.json({ error: 'Invalid signature' }, { status: 400 });

}

if (event.type === 'checkout.session.completed') {

const session = event.data.object as Stripe.Checkout.Session;

const email = session.customer_email!;

const memberType = session.metadata?.memberType ?? 'Individual'; // set when creating session

const amount = (session.amount_total ?? 0) / 100;

// 1. Find or create member record

let member = await findMemberByEmail(email);

if (!member) {

member = await createNewMember({

email,

firstName: session.metadata?.firstName ?? '',

lastName: session.metadata?.lastName ?? '',

});

}

// 2. Activate membership (expiry = today + 1 year)

// This is the ONLY place that sets status='active' — fixing the original bug

await pool.execute(

`UPDATE members

SET status='active',

expiration_date = DATE_ADD(CURDATE(), INTERVAL 1 YEAR),

last_updated = NOW()

WHERE member_id = ?`,

[member.memberId]

);

// 3. Record payment history

const paymentId = `PY-${Date.now()}-${Math.floor(Math.random()*9999)}`;

await pool.execute(

`INSERT INTO payment_history

(payment_id, member_id, payment_date, amount, payment_method, stripe_charge_id, period_start, period_end, source)

VALUES (?, ?, CURDATE(), ?, 'stripe', ?, CURDATE(), DATE_ADD(CURDATE(), INTERVAL 1 YEAR), 'stripe_webhook')`,

[paymentId, member.memberId, amount, session.payment_intent]

);

// 4. Send welcome/renewal confirmation email

await sendEmail(email, 'Your MMR membership is active!',

`Hi ${member.firstName},\n\nYour Misty Mountain Runners membership is now active!\n` +

`Member ID: ${member.memberId}\nExpires: ${new Date(Date.now()+365*864e5).toLocaleDateString()}\n\n` +

`Log in at https://mmrunners.org/login`);

}

return NextResponse.json({ received: true });

}

## Step 8 — Azure Functions timer triggers (replaces GAS time triggers)

Each GAS trigger (weekly NYRR pipeline, daily upcoming refresh, renewal reminders) becomes an Azure Function with a timer trigger. The function body is the ported pipeline code.

Azure Functions timer triggers

// functions/nyrr-weekly/function.json

// Replaces: ScriptApp.newTrigger('processAllPendingNyrrEvents').timeBased().everyWeeks(1).create()

{

"bindings": [{

"type": "timerTrigger",

"direction": "in",

"name": "myTimer",

"schedule": "0 0 2 * * 1" // Every Monday at 2 AM UTC (adjust to your timezone)

}]

}

// functions/nyrr-weekly/index.ts

import { processAllPendingNyrrEvents } from '../../lib/nyrr/pipeline';

export default async function (context: any, myTimer: any): Promise<void> {

context.log('NYRR weekly pipeline starting');

await processAllPendingNyrrEvents();

context.log('NYRR weekly pipeline complete');

}

// functions/member-renewal/function.json

// Replaces: GAS daily trigger for renewal reminders

{

"bindings": [{

"type": "timerTrigger", "direction": "in",

"name": "myTimer", "schedule": "0 0 9 * * *" // Daily at 9 AM

}]

}

// functions/member-renewal/index.ts

import pool from '../../lib/db/connection';

import { sendEmail } from '../../lib/email/client';

export default async function (context: any): Promise<void> {

// Members expiring in exactly 30 days — send renewal reminder

const members: any[] = await pool.execute(

`SELECT member_id, first_name, email FROM members

WHERE status='active'

AND expiration_date = DATE_ADD(CURDATE(), INTERVAL 30 DAY)`

).then(([rows]) => rows as any[]);

for (const m of members) {

await sendEmail(m.email, 'Your MMR membership expires in 30 days',

`Hi ${m.first_name},\n\nYour membership expires in 30 days. Renew at https://mmrunners.org/payment`);

context.log(`Reminder sent to ${m.email}`);

}

}

## Step 9 — Auth middleware (replaces google.script.run session)

The current GAS app uses session cookies implicitly. The Next.js app uses JWT tokens stored in httpOnly cookies. The layout.tsx guard redirects non-active members exactly like the current page_login.html logic.

app/(member)/layout.tsx + lib/auth/session.ts

// app/(member)/layout.tsx

// Replaces: each page checking payload.email and status on load

import { cookies } from 'next/headers';

import { redirect } from 'next/navigation';

import { verifyJwt } from '@/lib/auth/session';

export default async function MemberLayout({ children }: { children: React.ReactNode }) {

const token = cookies().get('mmr_session')?.value;

if (!token) redirect('/login');

const payload = verifyJwt(token);

if (!payload) redirect('/login');

if (payload.status !== 'active') redirect('/payment?reason=inactive');

return <>{children}</>;

}

// lib/auth/session.ts — JWT helpers

import { SignJWT, jwtVerify } from 'jose';

const SECRET = new TextEncoder().encode(process.env.JWT_SECRET!);

export async function createJwt(member: { memberId: string; email: string; status: string }) {

return new SignJWT({ ...member })

.setProtectedHeader({ alg: 'HS256' })

.setExpirationTime('7d')

.sign(SECRET);

}

export function verifyJwt(token: string): any ¦ null {

try {

const { payload } = jwtVerify(token, SECRET) as any;

return payload;

} catch { return null; }

}

# 6.  Environment Variables

All secrets go in Azure App Service / Static Web Apps configuration, NOT in code. For local development, copy these to .env.local.

.env.local

# .env.local (NEVER commit this file — it's in .gitignore)

# Azure MySQL

MYSQL_HOST=mmr-mysql.mysql.database.azure.com

MYSQL_USER=mmradmin

MYSQL_PASSWORD=<your-password>

MYSQL_DATABASE=mmrdb

# Azure Communication Services (email)

AZURE_COMMUNICATION_CONNECTION_STRING=endpoint=https://...

# Azure Blob Storage (payment proof screenshots)

AZURE_STORAGE_CONNECTION_STRING=DefaultEndpointsProtocol=https;...

AZURE_STORAGE_CONTAINER=payment-proofs

# Azure AD B2C (optional — or keep OTP-only auth)

AZURE_AD_B2C_TENANT=mmrunners.onmicrosoft.com

AZURE_AD_B2C_CLIENT_ID=...

# Stripe

STRIPE_SECRET_KEY=sk_live_...

STRIPE_WEBHOOK_SECRET=whsec_...

NEXT_PUBLIC_STRIPE_PUBLISHABLE_KEY=pk_live_...

# Stripe price IDs (set when creating products in Stripe dashboard)

STRIPE_PRICE_INDIVIDUAL=price_xxx

STRIPE_PRICE_FAMILY=price_yyy

STRIPE_PRICE_UPGRADE=price_zzz

# App

NEXT_PUBLIC_APP_URL=https://mmrunners.org

JWT_SECRET=<generate-with: openssl rand -base64 32>

ADMIN_EMAILS=admin@mmrunners.org,treasurer@mmrunners.org

# 7.  NYRR Results — Member Portal Charts

Once the NYRR pipeline is running on Azure Functions, the nyrr_results table fills automatically every week. The member portal /nyrr page queries this data and renders interactive charts. No GAS dependency.

## 7.1  Data Available Per Member

| Chart / Widget | Data Source | SQL Query Basis | Chart Type |
| --- | --- | --- | --- |
| Personal race history timeline | nyrr_results WHERE mmr_member_id = ? | Filter by member, order by date | Line chart (finish time over time) |
| Pace trend by distance | nyrr_results JOIN nyrr_events | Group by distance, avg pace | Bar chart |
| Overall place distribution | nyrr_results WHERE mmr_member_id = ? | overall_place histogram | Histogram |
| MMR team standings for event | nyrr_results WHERE nyrr_event_id = ? ORDER BY overall_place | All MMR runners in an event | Leaderboard table |
| Club participation by year | nyrr_results JOIN nyrr_events GROUP BY year | COUNT(*) per event year | Bar chart (club-wide) |
| Upcoming event registrants | nyrr_results WHERE is_registered_only = 1 | Filter upcoming | Member list cards |
| Personal best per distance | nyrr_results WHERE mmr_member_id = ? | MIN(finish_time) GROUP BY distance | Trophy cards |

## 7.2  NYRR Page Component

app/(member)/nyrr/page.tsx

// app/(member)/nyrr/page.tsx

// Install chart library: npm install recharts

'use client';

import { LineChart, Line, XAxis, YAxis, Tooltip, ResponsiveContainer,

BarChart, Bar, CartesianGrid, Legend } from 'recharts';

import { useEffect, useState } from 'react';

// Finish time string (e.g. "1:23:45") to total seconds

function toSeconds(t: string) {

const parts = t.split(':').map(Number);

return parts.length === 3

? parts[0]*3600 + parts[1]*60 + parts[2]

: parts[0]*60 + parts[1];

}

function toDisplay(secs: number) {

const h = Math.floor(secs/3600), m = Math.floor((secs%3600)/60), s = secs%60;

return h > 0 ? `${h}:${String(m).padStart(2,'0')}:${String(s).padStart(2,'0')}`

: `${m}:${String(s).padStart(2,'0')}`;

}

export default function NYRRPage() {

const [results, setResults] = useState<any[]>([]);

const [personal, setPersonal] = useState<any[]>([]);

useEffect(() => {

fetch('/api/nyrr/results')

.then(r => r.json())

.then(d => {

setResults(d.clubResults);

// Build personal timeline for line chart

const sorted = d.myResults

.sort((a:any, b:any) => a.event_date.localeCompare(b.event_date))

.map((r:any) => ({ date: r.event_date, name: r.event_name,

secs: toSeconds(r.finish_time), display: r.finish_time,

place: r.overall_place }));

setPersonal(sorted);

});

}, []);

return (

<div className="p-6 space-y-8">

<h1 className="text-2xl font-bold text-blue-900">My NYRR Results</h1>

{/* Personal finish time trend */}

<section className="bg-white rounded-xl shadow p-4">

<h2 className="text-lg font-semibold mb-4">Finish Time Trend</h2>

<ResponsiveContainer width="100%" height={280}>

<LineChart data={personal}>

<XAxis dataKey="date" tick={{ fontSize: 11 }} />

<YAxis tickFormatter={toDisplay} width={60} />

<Tooltip formatter={(v:any) => toDisplay(v)} labelFormatter={(_:any, p:any) => p[0]?.payload?.name} />

<Line type="monotone" dataKey="secs" stroke="#1F497D" strokeWidth={2} dot={{ r:4 }} />

</LineChart>

</ResponsiveContainer>

</section>

{/* Personal bests table */}

<section className="bg-white rounded-xl shadow p-4">

<h2 className="text-lg font-semibold mb-3">Personal Bests</h2>

<table className="w-full text-sm">

<thead><tr className="border-b text-left text-gray-500">

<th className="py-2">Distance</th><th>Best Time</th><th>Date</th><th>Race</th>

</tr></thead>

<tbody>

{personal.length === 0 && <tr><td colSpan={4} className="py-4 text-center text-gray-400">No results yet</td></tr>}

{/* Group by distance, show min time — simplified here */}

</tbody>

</table>

</section>

{/* Club team standings (latest completed event) */}

<section className="bg-white rounded-xl shadow p-4">

<h2 className="text-lg font-semibold mb-3">MMR Team — Latest Event</h2>

<table className="w-full text-sm">

<thead><tr className="border-b text-gray-500 text-left">

<th className="py-2">Place</th><th>Name</th><th>Time</th><th>Pace</th>

</tr></thead>

<tbody>

{results.map((r, i) => (

<tr key={i} className="border-b hover:bg-blue-50">

<td className="py-2 font-bold">{r.overall_place}</td>

<td>{r.runner_name}</td>

<td>{r.finish_time}</td>

<td>{r.pace}</td>

</tr>

))}

</tbody>

</table>

</section>

</div>

);

}

# 8.  Deployment to Azure

| Step 1 | Create Azure resources - az login (or use Azure Portal) - Create Resource Group: az group create --name mmr-rg --location eastus - Create Azure MySQL: az mysql flexible-server create --resource-group mmr-rg --name mmr-mysql --admin-user mmradmin --admin-password <pw> --sku-name Standard_B1ms --tier Burstable - Create Azure Static Web App: az staticwebapp create --name mmr-webapp --resource-group mmr-rg --source https://github.com/mmrunners/mmr-webapp --branch main --app-location / --output-location .next - Create Azure Communication Services resource in the portal (Email channel) - Create Azure Blob Storage account: az storage account create --name mmrstorage --resource-group mmr-rg |
| --- | --- |

| Step 2 | Configure environment variables in Azure Static Web Apps - Azure portal → Static Web Apps → mmr-webapp → Configuration - Add each variable from .env.local (Section 6) as an Application Setting - CRITICAL: Do NOT add NEXT_PUBLIC_ variables as secrets — they are embedded in the build - Azure Functions environment variables: Azure portal → Function App → Configuration |
| --- | --- |

| Step 3 | Run the database schema - Azure portal → Azure Database for MySQL → mmr-mysql → Query Editor - Paste and run lib/db/schema.sql to create all tables and the stored procedure - Verify tables: SELECT TABLE_NAME FROM information_schema.TABLES WHERE TABLE_SCHEMA='mmrdb'; - Import existing members: run the Google Sheets CSV export, use the import tool (Section 4 of the Blueprint doc) |
| --- | --- |

| Step 4 | Configure Stripe - Stripe Dashboard → Products → Create 'Individual Membership' ($30/yr) and 'Family Membership' ($50/yr) - Copy price IDs into Azure app settings as STRIPE_PRICE_INDIVIDUAL and STRIPE_PRICE_FAMILY - Stripe Dashboard → Webhooks → Add endpoint: https://mmrunners.org/api/stripe/webhook - Select event: checkout.session.completed - Copy signing secret to STRIPE_WEBHOOK_SECRET in Azure app settings - Test with Stripe CLI: stripe listen --forward-to https://mmrunners.org/api/stripe/webhook |
| --- | --- |

| Step 5 | Deploy and verify - git push origin main → Azure Static Web Apps auto-deploys via GitHub Actions - Check build logs: Azure portal → Static Web Apps → GitHub Actions tab - Test E2E: register → pay with Stripe test card 4242 4242 4242 4242 → check member active in MySQL - Verify OTP login: request code → check Azure Communication Services logs → verify code → enter member area - Trigger NYRR function manually: Azure portal → Function App → nyrr-weekly → Code+Test → Run - Check nyrr_results table has rows, then open /nyrr page to see charts |
| --- | --- |

# 9.  Acceptance Checklist (End-to-End Test)

Run through this exact sequence after deployment to confirm everything works:

| # | Test Action | Expected Result | Checks Original Bug? |
| --- | --- | --- | --- |
| 1 | Register new member (email not in DB) | Record created with status=inactive, no member ID yet | Bug #3: member_id created only after payment |
| 2 | Complete Stripe payment (test card) | Stripe webhook fires, status=active, MMR-YYYY-NNNN generated | Bug #1 + #3: auto-match, no manual reconciliation |
| 3 | Log in with OTP to same email | Lands on /dashboard, sees member ID and expiry date | – |
| 4 | Navigate to /nyrr | Charts render with NYRR results, personal timeline visible | NYRR integration |
| 5 | Log in with EXPIRED member (manipulate expiry in DB) | Redirected to /payment with renew prompt | – |
| 6 | Admin: search for member by email | Returns member record without creating any new entry | Bug #3: query must NEVER create records |
| 7 | Admin: export active members CSV | CSV downloaded, verified against WeChat tool | Bug #2: WeChat reconciliation tool |
| 8 | Look up non-existent email on /lookup | Returns 'Member not found', NO new DB row created | Bug #3: original lookup bug fixed |
| 9 | Family membership: primary pays $50 | Two member IDs generated, both active, linked by family_id | – |
| 10 | Wait 30 days (or trigger manually) | Renewal reminder email arrives in inbox | Renewal automation |
| 11 | NYRR weekly function runs | New events ingested, nyrr_results table updated | NYRR pipeline |
| 12 | Member sets nyrr_member_id in profile | backfillMemberResults() links past results | NYRR member matching |

# 10.  Running GAS and Azure in Parallel During Transition

⚠ Important: Do NOT shut down the Google Apps Script deployment until the Azure system has been running for 60 days with no issues. Run them side-by-side during the transition period. New members go to Azure; existing members are invited to reset their password on the new site.

| Week | Action |
| --- | --- |
| Week 1 | Deploy Azure infrastructure (MySQL, Static Web Apps, Communication Services). Run schema.sql. |
| Week 2 | Deploy Next.js app. Test registration and Stripe payment on staging. |
| Week 3 | Import Google Sheets CSV to MySQL members table. Test existing member login. |
| Week 4 | Soft launch: email existing members with link to set password on new site. |
| Week 5–6 | Monitor both systems. Fix any login/payment issues. NYRR pipeline running on Azure. |
| Week 7–8 | NYRR charts live in member portal. WeChat reconciliation tool live in admin. |
| Week 10+ | Confirm all members migrated. Decommission GAS scripts. Close Zelle/Venmo payment channel. |